**Group 1 - CDR**

**Minutes of Meeting**

**30-09-2022**

**Agenda**

* Planning and Scheduling
* Preparation of SRS

| Action Item | Responsibility | Planned Date |
| --- | --- | --- |
| Planning the project | All | 30-09-2022 |
| Preparation of SRS | All | 30-09-2022 |

**01-10-2022**

**Agenda**

* Preparation of design documents

| Action Item | Responsibility | Planned Date |
| --- | --- | --- |
| Prepared LLD and HLD diagrams | Asutosh Padhi | 01-10-2022 |
| Prepared sequence diagram | Rohit Kumar | 01-10-2022 |
| Prepared class diagrams | Nongthombam Deepu Singh | 01-10-2022 |
| Compiled the design document | Surayya afsheen | 01-10-2022 |
| Prepared system architecture diagrams | Ashish Nitin Shimpi | 01-10-2022 |
| Prepared business workflow and data mapping diagram | Sumit Sharma | 01-10-2022 |

**03-10-2022**

**Agenda**

* Discussion of UT IT test cases and noting them down
* Design document review for Group 4

| Action Item | Responsibility | Planned Date |
| --- | --- | --- |
| Prepared UT and IT test cases | Asutosh Padhi | 03-10-2022 |
| Prepared UT cases | Rohit Kumar | 03-10-2022 |
| Prepared UT cases | Nongthombam Deepu Singh | 03-10-2022 |
| Prepared UT cases | Surayya afsheen | 03-10-2022 |
| Prepared UT cases | Ashish Nitin Shimpi | 03-10-2022 |
| Prepared UT and IT test cases | Sumit Sharma | 03-10-2022 |
| Design document review for Group 4 | All | 03-10-2022 |

**04-10-2022**

**Agenda**

* Discussed signup and login process
* Discussed CDR process logic

| Action Item | Responsibility | Planned Date |
| --- | --- | --- |
| Progressed with user signup and login | Asutosh Padhi | 04-10-2022 |
| Progressed with CDR Process logic | Rohit Kumar | 04-10-2022 |
| Progressed with CDR Process logic | Nongthombam Deepu Singh | 04-10-2022 |
| Progressed with CDR Process logic | Surayya afsheen | 04-10-2022 |
| Progressed with CDR Process logic | Ashish Nitin Shimpi | 04-10-2022 |
| Progressed with user signup and login | Sumit Sharma | 04-10-2022 |

**06-10-2022**

**Agenda**

* Discussion on customer billing module
* Discussion on inter operator billing module

| Action Item | Responsibility | Planned Date |
| --- | --- | --- |
| Completed IOSB module | Asutosh Padhi | 06-10-2022 |
|  | Rohit Kumar | 06-10-2022 |
|  | Nongthombam Deepu Singh | 06-10-2022 |
|  | Surayya afsheen | 06-10-2022 |
|  | Ashish Nitin Shimpi | 06-10-2022 |
| Completed IOSB module | Sumit Sharma | 06-10-2022 |